## Slide 1: Chapter 2 – Software Processes

## Slide 2: Topics covered
Software process models
Process activities
Coping with change
Process improvement

## Slide 3: The Software Development Lifecycle (SDLC)
A systematic approach to building robust software solutions.
Core Phases:
  Requirements: Define what the software must do.
  Design & Code: Create the architecture and write the software.
  Validation: Ensure it meets customer needs.
  Evolution: Adapt to changing requirements.
A software process model is a high-level blueprint that outlines the key steps in the SDLC.

## Slide 4: Software process descriptions
Software process descriptions are a guide to the sequence of activities and roles involved in software development.
Key Elements:
  Activities: The specific tasks, like data modeling or UI design.
  Sequence: The order in which activities occur.
Additional Components:
  Products: Outcomes of each activity.
  Roles: Responsibilities assigned to team members.
  Conditions: Requirements before and after each activity.

## Slide 5: Plan-Driven vs. Agile Processes
Key Points:
  Plan-Driven: Pre-planned activities with progress measured against initial plans.
  Agile: Incremental planning allows for flexibility and adaptability.
In Reality:
  Hybrid Approach: Most processes combine elements of both methods.
  No One-Size-Fits-All: No universally "right" or "wrong" process.

## Slide 6: Software process models

## Slide 7: The Waterfall Model: Key Phases
Requirements Analysis and Definition: Understanding and documenting what the software must accomplish.
System and Software Design: Architecting the blueprint for the software.
Implementation and Unit Testing: Translating design into code and validating individual components.
Integration and System Testing: Combining units and verifying their interactions.
Operation and Maintenance: Deploying the software and implementing ongoing updates and fixes.

## Slide 8: The Waterfall Model: Challenges and Use-Cases
Challenges
  Inflexibility: The model’s structured phases make it challenging to adapt to changes once the project is underway.
  Limited Applicability for Dynamic Requirements: It is best suited for projects where requirements are stable and well-understood from the outset.
Best use-cases
  Large-Scale Engineering Projects: Especially useful when coordinating development across multiple sites.
  Well-Defined, Stable Requirements: Ideal for projects where the scope, specifications, and conditions are clearly outlined and less likely to change.

## Slide 9: The waterfall model

## Slide 10: Incremental development: Key Phases
Initial Planning: Establish a high-level view of the entire project and prioritize features.
Incremental Implementation: Develop the system in small, manageable pieces, also known as 'increments.'
Iterative Testing: Each increment is thoroughly tested before moving on to the next.
User Feedback Loop: Incorporate user feedback to refine and improve subsequent increments.
Final Integration: Combine all increments to form a complete, fully functional system.

## Slide 11: Incremental development Challenges
Process Visibility: Difficult for managers to measure progress without regular, comprehensive deliverables.
Document Overhead: Rapid changes can make it cost-ineffective to document every system version.
System Degradation: The architecture may deteriorate as new increments are added.
Technical Debt: Without refactoring, frequent changes can compromise the system's integrity, making future updates more costly and challenging.

## Slide 12: Incremental development

## Slide 13: Integration & Configuration: Leveraging Reusability for Efficient Development
Key Concepts:
  Software Reuse: Utilizing pre-existing components or Commercial Off-The-Shelf (COTS) systems to build new applications.
  Configuration: Customizing reused elements to align with specific user needs.
Why It Matters:
  Cost-Effectiveness: Leveraging reusable components saves both time and development costs.
  Standard Practice: Reuse has become the go-to strategy for constructing various business systems.

## Slide 14: Advantages and Challenges of Software Reuse
Advantages:
  Cost-Effectiveness: Reduced development time and costs.
  Quality: Pre-existing components are often well-tested, enhancing reliability.
  Accelerated Time-to-Market: Faster development cycles enable quicker releases.
  Consistency: Reusing proven components can lead to more consistent system behavior.
Challenges:
  Compatibility Issues: Reused components may not always integrate seamlessly with new systems.
  Limited Customization: Some COTS systems may offer restricted configurability, hindering full alignment with user needs.
  License Constraints: Legal limitations may apply to commercial or third-party components.
  Hidden Costs: Initial savings may be offset by costs related to integration, licensing, or future updates.

## Slide 15: Process activities

## Slide 16: Process Activities in Software Development: A Multifaceted Approach
Core Principles:
  Interleaved Activities: Real-world software processes blend technical, collaborative, and managerial tasks aimed at delivering a complete software system.
  Universal Activities: Four fundamental actions—Specification, Development, Validation, and Evolution—are present in all development processes.
Varied Organization:
  Waterfall Model: Activities are linear and sequential, proceeding one after the other.
  Incremental Development: Activities are interwoven, allowing for more dynamic project evolution.

## Slide 17: The requirements engineering process

## Slide 18: Universal Activities in Software Development: The Four Cornerstones
Core Activities:
  Specification: Identifying and documenting the functional and non-functional requirements of the software system.
  Development: Crafting the system architecture and writing the code to implement the specifications.
  Validation: Rigorous testing and quality assurance to ensure the software meets or exceeds customer expectations.
  Evolution: Ongoing adaptation and modification of the software to meet changing needs or fix issues.
Why They Matter:
  Foundational: These activities are common to virtually all software development models.
  Interconnected: Each activity impacts and informs the others, creating a cohesive development process.

## Slide 19: Software Design Process

## Slide 20: Key Design Activities: Building the Foundations of a Robust Software System
Fundamental Aspects:
  Architectural Design: Outlines the system's overarching structure, delineating primary components, their interconnections, and distribution strategies.
  Database Design: Designs the data models and structures, and specifies their representation within a database framework.
  Interface Design: Establishes clear interfaces between components, ensuring seamless interaction and data flow.
  Component Selection & Design: Scours for reusable components to integrate into the system. If not available, custom components are meticulously designed.
Why These Activities Are Crucial:
  Cohesion & Interoperability: These activities collectively ensure a cohesive and interoperable system.
  Quality & Efficiency: Each design activity contributes to the system's overall quality, performance, and maintainability.

## Slide 21: A general model of the design process

## Slide 22: Software Validation and Testing

## Slide 23: Software Validation & Testing: Ensuring Quality and Customer Satisfaction
Key Concepts:
  Verification & Validation (V&V): A dual approach to confirm that the system aligns with its specifications and satisfies customer requirements.
  System Testing: Executes the software using test cases based on real-world data, derived from the system's specifications.
Types of Testing:
  Component Testing: Focuses on individual elements, which could be functions, objects, or logical groupings thereof.
  System Testing: Evaluates the integrated system as a whole, with a special focus on emergent properties.
  Customer Testing: Conducted using actual customer data to ensure that the system fulfills its intended use cases.

## Slide 24: Software Validation & Testing: Ensuring Quality and Customer Satisfaction cont.
Why It Matters:
  Quality Assurance: Testing is the cornerstone of V&V activities, providing the most reliable evidence of software quality.
  Customer Satisfaction: V&V processes, particularly customer testing, ensure the final product meets or exceeds customer expectations.
Takeaways:
  Validation and testing are critical phases that underpin the reliability, functionality, and customer satisfaction of any software system.
  Different testing levels—from component to customer testing—provide a comprehensive quality assessment.

## Slide 25: Testing phases in a plan-driven software process (V-model)

## Slide 26: Software Evolution

## Slide 27: Software Evolution: Adapting to Change for Long-Term Success
Core Premise: Software is inherently flexible and must adapt as business requirements and environments evolve.
Modern Reality:
  Blurring Lines: The traditional separation between software development and evolution (maintenance) is fading, as most systems are not built from scratch.
Strategies for Evolution:
  System Prototyping: Rapidly develop versions or subsystems to validate customer requirements and design feasibility, aiding in change anticipation.
  Incremental Delivery: Release system increments to customers for feedback, supporting both change avoidance and tolerance.

## Slide 28: Software Evolution: Adapting to Change for Long-Term Success
Benefits of Software Evolution:
  Enhanced Usability: More closely aligns with user needs.
  Design Quality: Continuous improvement of the system architecture.
  Maintainability: Easier to update and adapt.
  Efficiency: Reduced overall development effort.
Prototyping Cautions:
  Functionality: Prototypes may lack certain features or error checking.
  Focus: Targets poorly understood areas and often overlooks non-functional requirements like security.

## Slide 29: System evolution

## Slide 30: The process of prototype development

## Slide 31: Incremental Development, Delivery, and Process Improvement: A Synergistic Approach

## Slide 32: Incremental development and delivery
Core Concept: Develop and deliver software in manageable increments, enabling easier adaptation to changes and quicker releases.
Feedback Loop: Customer feedback on each increment informs subsequent development cycles.
Change Management: Supports both change avoidance by stabilizing early and change tolerance by allowing late modifications.

## Slide 33: Incremental delivery

## Slide 34: Process Improvements and Synergy
Process Improvements
  Continuous Assessment: Regularly evaluate the effectiveness of development processes.
  Iterative Enhancements: Implement refinements based on evaluations and lessons learned from each increment.
Synergy:
  Customer-Centric: Incremental delivery allows for real-world testing, which feeds into process improvement.
  Quality & Efficiency: Process improvements often lead to better increments, creating a virtuous cycle.

## Slide 35: Incremental Development, Delivery, and Process Improvement: A Synergistic Approach
Incremental development and delivery offer a flexible, adaptive framework that aligns closely with modern business needs.
Process improvement is not a one-time action but a continuous effort, made more effective through the insights gained from incremental development.

## Slide 36: Key points
Key Components:
  Software Processes: The steps you take to build software.
  Process Models: The game plans, like 'Waterfall' or 'Incremental Development,' that guide your steps.
Steps in the Journey:
  Requirements Engineering: Figuring out what the software should do.
  Design & Implementation: Turning those 'what it should do' ideas into a working program.
  Validation: Making sure it does what it's supposed to do and that users find it useful.
  Evolution: Updating the software as needs change over time.

## Slide 37: Key points
Handling Change:
  Prototyping & Incremental Delivery: Methods to test and adapt the software as you go.
Improving the Process:
  Agile: Makes everything lean and flexible.
  Maturity-Based: Focuses on structured practices and good habits.
Bonus Point:
  SEI Maturity Framework: Think of it as a scoreboard that rates how well you're applying good software habits.

## Slide 38: Key points
Takeaways:
  Building software is a structured journey, with different roadmaps (models) to follow.
  The journey has key stops—Requirements, Design, Validation, and Evolution.
  Being flexible and continuously improving makes for a smoother ride.

## Slide 39: Key points
Processes may be structured for iterative development and delivery so that changes may be made without disrupting the system as a whole.
The principal approaches to process improvement are agile approaches, geared to reducing process overheads, and maturity-based approaches based on better process management and the use of good software engineering practice.
The SEI process maturity framework identifies maturity levels that essentially correspond to the use of good software engineering practice.